1. Project Planning with ISO 9001 Model

a. Develop a project plan using the ISO 9001 model.

b. Identify and define project life cycle phases.

c. Create a project tracking mechanism

- Project Planning with ISO 9001 Model –

Project Title: School Computer Lab Setup Project

### a. Develop a Project Plan Using the ISO 9001 Model

Background:
A local school wants to set up a new computer lab with 15 computers, internet access, and educational software. The project should follow ISO 9001 principles to make sure quality standards are met and students get a reliable lab.

Project Goal:
To establish a functional computer lab within 2 months and a budget of $8,000.

Applying ISO 9001 Principles:

| ISO 9001 Principle | Application in the Project |
| --- | --- |
| Customer Focus | Understand the school’s needs – good computers, safety, and easy use. |
| Leadership | The project manager leads and motivates the team to meet goals. |
| Engagement of People | Teachers, technicians, and students are involved in planning. |
| Process Approach | Divide the work into clear steps: plan, buy, install, test, and train. |
| Continuous Improvement | Review feedback and fix any setup problems. |
| Evidence-Based Decision Making | Track progress and use data to make improvements. |
| Relationship Management | Keep good communication with suppliers and the school management. |

Simple Project Plan Summary:

- Scope: Setup of computer lab with hardware, software, and training.

- Time: 2 months

- Budget: $8,000

- Team Members: Project manager, technician, supplier, and teacher representative.

- Deliverables: Installed computers, working network, and trained users.

b. Identify and Define Project Life Cycle Phases

| Phase | Description | Example Activities |
| --- | --- | --- |
| 1. Initiation | Start and approve the project. | Identify needs, create project charter, get approval. |
| 2. Planning | Plan time, cost, quality, and resources. | Create schedule, assign team, set quality checks. |
| 3. Execution | Do the actual work. | Buy equipment, install computers, set up network. |
| 4. Monitoring and Controlling | Check progress and quality. | Track time, inspect setup, adjust if needed. |
| 5. Closure | Finish and hand over project. | Handover to school, get feedback, prepare final report. |

### c. Create a Project Tracking Mechanism

A simple tracking system helps monitor progress and ensure ISO 9001 quality standards are followed.

| Task | Start Date | End Date | Status | Remarks |
| --- | --- | --- | --- | --- |
| Purchase computers | Jan 1 | Jan 10 | ✅ Done | On budget |
| Install computers | Jan 11 | Jan 20 | ✅ Done | All working |
| Setup network | Jan 21 | Jan 25 | ⚠️ Slight delay | Fixed router issue |
| Install software | Jan 26 | Jan 30 | ✅ Done | Installed as planned |
| Teacher training | Feb 1 | Feb 5 | ✅ Done | Positive feedback |

Tracking Tools Used:

- Weekly progress report

- Task checklist

- Quality review form

- Feedback meeting with school staff

### Conclusion

The School Computer Lab Project was completed successfully by following the ISO 9001 model.

- Quality goals were met (computers worked perfectly, training done).

- The project finished on time and within budget.

- Continuous improvement and teamwork ensured success.

✅ Result: A fully operational computer lab with satisfied users and documented quality processes.

2. Project Closure Simulation

a. Simulate a project closure scenario.

b. Identify key activities during project closure.

c. Analyze the project closure process.

->

Project Closure Simulation – Case Study

### a. Simulated Project Closure Scenario

Project Title: School Library Computerization Project

Background:
The project aimed to computerize a school library by setting up 10 computers, installing library management software, and training staff. The project started in January and ended in October. The total budget was $20,000.

Current Status:
All computers have been installed, the software is working well, and library staff are trained. The project is now ready for closure.

### Key Activities During Project Closure

- Confirm Deliverables

  - Check that all project goals are met (computers installed, software running, training done).

  - Get final approval from the school principal.

- Close Contracts

  - Make final payments to the computer supplier and software vendor.

  - Ensure all warranties and support agreements are received.

- Handover

  - Give all manuals, passwords, and documents to the school librarian.

  - Make sure the school IT staff can maintain the system.

- Release Resources

  - Thank the project team and officially release them for new projects.

- Lessons Learned

  - Discuss what went well (good teamwork) and what could be improved (delivery delays).

  - Record lessons for future projects.

- Final Report and Celebration

  - Prepare a short final report showing time, cost, and results.

  - Celebrate the successful completion of the project.

### c. Analysis of the Project Closure Process

- Success: The project finished on time and within budget.

- Stakeholder Satisfaction: The school principal and librarian are very happy with the results.

- Challenges: Small delay in software installation due to internet issues.

- Lessons Learned:

  - Always test software early to avoid last-minute delays.

  - Keep extra time in schedule for training.

Conclusion:
The project closure was smooth and successful. All deliverables were completed, stakeholders were satisfied, and valuable lessons were recorded for future improvement.

3. Algorithmic Cost Estimation with COCOMO II

a. Use COCOMO II to estimate project costs.

b. Implement function points and SLIM for cost estimation.

c. Discuss and troubleshoot common problems in software estimation.

## Algorithmic Cost Estimation with COCOMO II – Easy Case Study

### Project Title: Library Management System

### a. Use COCOMO II to Estimate Project Costs

Background:
A small software company plans to develop a Library Management System for a school.
The system will manage book records, student borrowing, and reports.

Estimated Size: 8,000 lines of code (8 KLOC)

COCOMO II Basic Formula:

✅ Estimated Cost: $88,410
✅ Duration: 8.3 months
✅ Effort: 25 person-months

### b. Implement Function Points and SLIM for Cost Estimation

#### 1. Function Point Method

| Component | Count | Weight | Total |
| --- | --- | --- | --- |
| Inputs | 8 | 4 | 32 |
| Outputs | 6 | 5 | 30 |
| Inquiries | 5 | 4 | 20 |
| Internal Files | 3 | 10 | 30 |
| External Files | 2 | 7 | 14 |
| Total Unadjusted FP |  |  | 126 |

Adjusted FP = 126 × 1.1 = 138.6

If cost per Function Point = $800,

✅ Estimated Cost (FP): $110,880

### c. Common Problems in Software Estimation and Solutions

| Problem | Description | Solution |
| --- | --- | --- |
| Unclear Requirements | The client changes needs during development. | Finalize requirements early and document changes. |
| Wrong Size Estimate | Incorrectly counting LOC or Function Points. | Review and validate estimation with experts. |
| Over-Optimism | Assuming everything will go perfectly. | Add buffer time and use historical data. |
| Lack of Historical Data | No past projects to compare. | Build a project database for future reference. |
| Ignoring Complexity | Some tasks are harder than expected. | Adjust estimation factors in COCOMO II. |

### Summary Table

| Method | Effort (PM) | Cost (USD) | Duration (Months) |
| --- | --- | --- | --- |
| COCOMO II | 25 | $88,410 | 8.3 |
| Function Point | 32 | $110,880 | 9 |
| SLIM | 64 | $224,000 | 10 |

### Conclusion

All three methods give different cost estimates:

- COCOMO II is simple and good for small projects.

- Function Point focuses on system functionality.

- SLIM gives a higher, more conservative estimate.

✅ Final Estimated Cost Range: $88,000 – $110,000
✅ Estimated Duration: 8–9 months

4. Activity Based Costing

a. Apply activity-based costing to a software development project.

b. Calculate economic value added (EVA) for project evaluation.

c. Utilize the balanced scorecard for performance assessment

## 4. Activity-Based Costing – Easy Case Study

### Project Title: School Management Software Project

### a. Apply Activity-Based Costing (ABC) to a Software Development Project

Background:
A software company is developing a School Management System for a local school.
The project involves several activities like planning, design, coding, testing, and training.
The total budget is $100,000, and management wants to know how costs are used in each activity.

Step 1 – Identify Major Activities and Their Costs

| Activity | Description | Total Cost ($) |
| --- | --- | --- |
| Requirement Gathering | Meeting with school staff, preparing documents | 15,000 |
| System Design | Creating layouts and architecture | 20,000 |
| Coding & Development | Writing and reviewing code | 40,000 |
| Testing | Checking errors and fixing bugs | 15,000 |
| Training & Support | Training teachers and staff | 10,000 |
| Total |  | 100,000 |

Step 2 – Apply Cost Drivers
Each activity is linked to what “drives” the cost (like hours or number of tasks).

| Activity | Cost Driver | Rate/Driver | Usage Example | Cost ($) |
| --- | --- | --- | --- | --- |
| Requirement Gathering | Hours | $75/hour | 200 hrs | 15,000 |
| System Design | Design Docs | $1,000/doc | 20 docs | 20,000 |
| Coding & Development | Developer Hours | $50/hour | 800 hrs | 40,000 |
| Testing | Test Cases | $150/test | 100 tests | 15,000 |
| Training & Support | Sessions | $2,000/session | 5 sessions | 10,000 |

✅ Result:
The Coding and Design activities consume most of the budget, showing where resources are mainly used.

### b. Calculate Economic Value Added (EVA) for Project Evaluation

Given Data:

- Net Operating Profit After Tax (NOPAT): $30,000

- Capital Invested: $100,000

- Cost of Capital: 10%

Interpretation:
Since EVA is positive, the project generated value for the company beyond its cost of capital.

### c. Utilize the Balanced Scorecard for Performance Assessment

The Balanced Scorecard (BSC) measures project performance from four different viewpoints:

| Perspective | Objective | Performance Measure | Result |
| --- | --- | --- | --- |
| Financial | Stay within budget | Project cost ≤ $100,000 | ✅ Met |
| Customer | Ensure client satisfaction | Feedback rating ≥ 90% | ✅ 92% |
| Internal Process | Reduce bugs and errors | 95% of test cases passed | ⚠️ 92% passed |
| Learning & Growth | Improve staff skills | Each member trained 10 hrs | ✅ Achieved |

✅ Summary:

- Strong performance in financial and customer goals.

- Slight improvement needed in testing and internal quality processes.

### Conclusion

- Activity-Based Costing (ABC) helped the company see that coding and design are the most expensive and time-consuming activities.

- EVA showed a $20,000 positive value, proving the project was profitable.

- The Balanced Scorecard indicated overall success, with high satisfaction and good team learning.

✅ Final Outcome:
The School Management Software Project was financially sound, efficient, and well-balanced in performance.

5. Software quality management

a. Software Quality Metrics and Assurance

b. Define and implement software quality factors

. c. Develop a software quality plan.

d. Use metrics to assess and assure software quality

Sure! 😊
Here’s a very simple and easy case study for Software Quality Management — short, clear, and perfect for class submission.

## 5. Software Quality Management – Easy Case Study

### Project Title: Online Shopping Website

### a. Software Quality Metrics and Assurance

Background:
A software team is developing an Online Shopping Website for a local store.
The goal is to make sure the website is reliable, easy to use, and free from major errors.

Software Quality Assurance (SQA):
SQA ensures that the software meets customer needs and follows quality standards during development and testing.

Main Quality Metrics:

| Metric | Description | Target |
| --- | --- | --- |
| Defect Density | Number of bugs per 1,000 lines of code | ≤ 3 defects/KLOC |
| Response Time | Time to load a webpage | ≤ 2 seconds |
| User Satisfaction | Feedback from test users | ≥ 90% positive |
| Test Coverage | Percentage of code tested | ≥ 95% |

✅ These metrics help the team measure and maintain good software quality.

### b. Define and Implement Software Quality Factors

Key Software Quality Factors and How They Are Implemented:

| Quality Factor | Definition | Example in Project |
| --- | --- | --- |
| Functionality | Software does what it’s supposed to | All features like “Add to Cart” and “Checkout” work correctly |
| Usability | Easy for users to use | Simple design and clear navigation |
| Reliability | Works without crashing | Tested under heavy traffic |
| Efficiency | Fast and uses fewer resources | Optimized code for quick loading |
| Maintainability | Easy to update or fix | Clear coding standards used |
| Portability | Works on many devices | Tested on phones and laptops |

✅ These quality factors ensure the website performs well and satisfies users.

### c. Develop a Software Quality Plan

Software Quality Plan for Online Shopping Website:

| Item | Details |
| --- | --- |
| Objective | Deliver a high-quality, user-friendly website |
| Standards Used | ISO 9001 and basic web standards |
| Quality Goals | <3 bugs/KLOC, 95% test coverage, 90% user satisfaction |
| Roles and Responsibilities | Project Manager – ensures standards are followedDevelopers – write clean, documented codeTesters – find and report bugs |
| Quality Assurance Activities | Code review, testing, and user feedback |
| Testing Methods | Unit testing, integration testing, and user testing |
| Tools Used | Jira (bug tracking), Selenium (testing), GitHub (version control) |

✅ This plan helps the team maintain and track software quality throughout development.

### d. Use Metrics to Assess and Assure Software Quality

After testing, the team collected quality results:

| Metric | Actual Result | Target | Status |
| --- | --- | --- | --- |
| Defect Density | 2 defects/KLOC | ≤ 3 | ✅ Passed |
| Test Coverage | 96% | ≥ 95% | ✅ Passed |
| Response Time | 1.9 seconds | ≤ 2 seconds | ✅ Passed |
| User Satisfaction | 92% | ≥ 90% | ✅ Passed |

✅ All quality targets were achieved, showing that the software met high-quality standards.

### Conclusion

- The project team used Software Quality Assurance to ensure good performance and reliability.

- Quality Factors like functionality, usability, and efficiency were implemented properly.

- The Software Quality Plan guided testing and quality control.

- All metrics met their targets, proving the system was stable, fast, and user-friendly.

✅ Final Result:
The Online Shopping Website was completed successfully, with high quality and satisfied users.

6. Software Configuration Management and Risk Assessment

a. Implement software configuration management practices.

b. Conduct risk assessment using identification, analysis, and prioritization.

c. Develop a risk control plan and monitor its effectiveness.

## 6. Software Configuration Management and Risk Assessment – Easy Case Study

### Project Title: Library Management System

### a. Implement Software Configuration Management (SCM) Practices

Background:
A software team is developing a Library Management System to track books, members, and borrowing activities.
SCM ensures that all code, documents, and changes are organized and controlled.

SCM Practices Implemented:

| Practice | Description | Example |
| --- | --- | --- |
| Version Control | Track changes in code | Using Git to manage code versions |
| Change Control | Approve and document changes | Any feature updates are logged in Jira |
| Build Management | Automate compilation and deployment | Daily builds using Jenkins |
| Release Management | Control final release versions | Release v1.0 deployed to production after testing |
| Documentation Management | Keep all documents updated | Requirements and design stored in Google Drive |

✅ These practices ensure team collaboration and prevent errors from untracked changes.

### b. Conduct Risk Assessment

Step 1 – Risk Identification
Identify potential risks in the project:

| Risk | Description |
| --- | --- |
| Delay in development | Developers may fall behind schedule |
| Software bugs | Errors in code may cause system failures |
| Server downtime | Hosting server may crash or be unavailable |
| User resistance | Staff may find system hard to use |

Step 2 – Risk Analysis
Estimate likelihood and impact of each risk:

| Risk | Likelihood | Impact | Severity |
| --- | --- | --- | --- |
| Delay in development | Medium | High | Medium-High |
| Software bugs | High | High | High |
| Server downtime | Low | High | Medium |
| User resistance | Medium | Medium | Medium |

Step 3 – Risk Prioritization

- High Priority: Software bugs

- Medium Priority: Delay in development, server downtime, user resistance

### c. Develop a Risk Control Plan and Monitor Effectiveness

Risk Control Plan:

| Risk | Control Measures | Responsible Person | Monitoring |
| --- | --- | --- | --- |
| Software bugs | Conduct unit & integration testing | QA Team | Weekly bug report review |
| Delay in development | Use Agile sprints and daily standups | Project Manager | Track progress in Jira |
| Server downtime | Backup server and cloud hosting | IT Admin | Monthly server checks |
| User resistance | Conduct training sessions | Project Manager | Feedback surveys from staff |

Monitoring:

- QA team logs all bugs and fixes.

- Project manager tracks tasks using Jira.

- IT Admin checks server uptime.

- User feedback is collected after training sessions.

✅ This ensures risks are controlled and mitigated throughout the project.

### Conclusion

- SCM practices like version control and change management help manage code and documents efficiently.

- Risk assessment identifies, analyzes, and prioritizes potential problems in the project.

- Risk control plan ensures all risks are monitored and mitigated.

✅ Final Outcome:
The Library Management System Project was delivered on time, with minimal bugs, and staff were able to use it successfully due to effective SCM and risk management practices.

7. Defect Management and Software Metrics

a. Manage software defects through a structured process.

b. Classify and measure software metrics: size, complexity, Halstead's metrics.

c. Analyze the impact of metrics on project evaluation

## 7. Defect Management and Software Metrics – Easy Case Study

### Project Title: Student Attendance Management System

### a. Manage Software Defects Through a Structured Process

Background:
A small software team is developing a Student Attendance Management System for schools.
Defect management ensures bugs are tracked, analyzed, and fixed efficiently.

Structured Defect Management Process:

| Step | Action | Example |
| --- | --- | --- |
| Defect Identification | Detect bugs during testing | "Unable to mark attendance for some students" |
| Defect Logging | Record defect in tool | Logged in Jira with description, severity, and module |
| Defect Classification | Categorize defects | High, Medium, Low severity |
| Defect Assignment | Assign to developer | Assigned to backend developer |
| Defect Resolution | Developer fixes the defect | Corrected the attendance marking logic |
| Defect Verification | QA tests the fix | Attendance marking works correctly |
| Defect Closure | Close the defect in tracking tool | Jira status updated to "Closed" |

✅ This structured process ensures all defects are handled systematically.

### b. Classify and Measure Software Metrics

1. Size Metrics:

- Lines of Code (LOC): 4,500 lines

- Helps estimate project effort and maintainability

2. Complexity Metrics (Cyclomatic Complexity):

- Measures the number of independent paths in code

- Example: Attendance module = 5 (simple), Report module = 9 (moderate)

3. Halstead’s Metrics:

- Measures program complexity using operators and operands

Example for Attendance Module:

- n1 (distinct operators) = 8

- n2 (distinct operands) = 12

- N1 (total operators) = 20

- N2 (total operands) = 30

- Program Volume (V) = N * log2(n)

c. Analyze the Impact of Metrics on Project Evaluation

| Aspect | Impact |
| --- | --- |
| Project Planning | LOC and complexity metrics help estimate development time and resources |
| Code Quality | Halstead metrics identify complex modules needing review |
| Defect Prioritization | Metrics help focus testing on high-complexity modules |
| Maintainability | Lower complexity modules are easier to maintain and update |
| User Satisfaction | Fewer defects and reliable performance improve user experience |

✅ Using metrics and defect management together improves project evaluation, quality, and efficiency.

### Conclusion

- Structured defect management ensures bugs are identified, tracked, and fixed systematically.

- Software metrics like LOC, cyclomatic complexity, and Halstead’s metrics help evaluate software size, complexity, and maintainability.

- Metrics help in better project evaluation, resource allocation, and quality improvement.

✅ Final Outcome:
The Student Attendance Management System was delivered on time, with high quality, low defects, and good maintainability.

8. Cost-Benefit Analysis and Cash Flow Forecasting

a. Perform a cost-benefit analysis for a given project.

b. Forecast cash flows and evaluate financial viability.

c. Apply cost-benefit evaluation techniques.

Here’s a simple and easy case study for Cost-Benefit Analysis and Cash Flow Forecasting.

## 8. Cost-Benefit Analysis and Cash Flow Forecasting – Easy Case Study

### Project Title: School Library Automation System

### a. Perform a Cost-Benefit Analysis (CBA)

Background:
A school plans to implement a Library Automation System to manage book inventory, issue/return records, and generate reports.

Estimated Costs:

| Cost Item | Amount (USD) |
| --- | --- |
| Software Development | 5,000 |
| Hardware (Computers, Scanner) | 3,000 |
| Training Staff | 1,000 |
| Maintenance (Annual) | 1,000 |
| Total Cost | 10,000 |

Expected Benefits (per year):

| Benefit Item | Amount (USD) |
| --- | --- |
| Time saved by librarians | 3,000 |
| Reduced book loss | 1,500 |
| Improved record accuracy | 1,500 |
| Total Benefit | 6,000 |

Net Benefit (Annual):

✅ The system provides a positive net benefit, so the project is worthwhile.

### b. Forecast Cash Flows and Evaluate Financial Viability

Assumptions:

- Project cost: 10,000 USD

- Annual net benefit: 5,000 USD

- Project lifetime: 3 years

Cash Flow Forecast Table:

| Year | Initial Investment | Annual Benefit | Net Cash Flow |
| --- | --- | --- | --- |
| 0 | 10,000 | 0 | -10,000 |
| 1 | 0 | 5,000 | 5,000 |
| 2 | 0 | 5,000 | 5,000 |
| 3 | 0 | 5,000 | 5,000 |

Financial Evaluation:

- Payback Period = Initial Investment ÷ Annual Net Benefit

- Positive cash flows and a 2-year payback period indicate good financial viability.

### c. Apply Cost-Benefit Evaluation Techniques

Techniques Used:

- Net Present Value (NPV) – Discount future cash flows to present value (if discount rate applied, NPV > 0 → viable).

- Payback Period – Time required tSo recover investment (2 years here, acceptable).

- Benefit-Cost Ratio (BCR) – Total Benefits ÷ Total Costs

✅ Positive net benefits, acceptable payback period, and clear cash flow indicate the project is financially viable.

### Conclusion

- The School Library Automation System shows a positive net benefit, improving efficiency and reducing costs.

- Cash flow forecasting confirms the project recovers investment within 2 years.

- Applying cost-benefit evaluation techniques ensures informed financial decision-making.

✅ Final Outcome: The project is financially sound and worth implementing.